Problems log –

can’t remove files from the github – we had to remove all the files, then reupload them all at once, resulting in it looking like one person, did all the work, within 5 seconds

2 different githubs set up – deleted one

Important person out – updated him via discord

Sprits aren’t recognised with a transparent background – changed it to black background so pygame recognises it

Github submissions come in at random times – group members don’t submit when file is first done. Problem 1 fixes this (until one person reuploads everything)

Couldn’t fix animations for all sprites – didn’t do all, we’ve proved we can do so for one

one person reuploads everything (problem 1)

someone made the github a “protected branch” – had to be corrected on maker/host account

code made by Tyler Smith isn’t updated to current variables and names (health bar, name saver, score, next tilemap) – updated

certain sprites uploaded by docx (and was pixelated to extreme) – had to redo in piskell

couldn’t do everything we wanted to do – put it in PowerPoint of future improvements